# KYNAKEE PLATFORM

Sprint 0 Backlog — Technical Foundation

Épicas → Features → User Stories · Target: 1-Month MVP

v1.0 · 2026-08-20 · 35 User Stories · 8 Epics · 21-day timeline

# Sprint 0 Goal

Goal: Establish the complete technical foundation so that all 7 modules can be developed in parallel from Day 1. No business features are delivered in Sprint 0 — only infrastructure, scaffolding, and the first working vertical slice.

Definition of Done: A developer can run docker-compose up and hit POST /api/v1/projects successfully, with JWT auth, tenant isolation, EF Core migrations applied, and the response logged with CorrelationId.

# Epic Overview

| Epic | Title | Stories | Priority |
| --- | --- | --- | --- |
| EPIC 1 | Infrastructure & DevOps Foundation | US-001 to US-005 | P0 |
| EPIC 2 | .NET Solution Scaffolding | US-006 to US-010 | P0 |
| EPIC 3 | Identity Module (Auth Foundation) | US-011 to US-015 | P0 |
| EPIC 4 | Projects Module (Core Domain) | US-016 to US-019 | P0 |
| EPIC 5 | Billing Module Foundation | US-020 to US-023 | P0 |
| EPIC 6 | Shared Infrastructure | US-024 to US-028 | P0/P1 |
| EPIC 7 | Next.js Frontend Foundation | US-029 to US-033 | P1 |
| EPIC 8 | Bot Channels Foundation | US-034 to US-035 | P1/P2 |

# EPIC 1: Infrastructure & DevOps Foundation

Goal: All environments running. CI/CD pipeline operational. Developer can start coding on Day 1.

## Feature 1.1: Repository Setup

US-001 — Repository & Gitflow Setup

As a developer, I want a Git repository with Gitflow branch structure so that I can follow the agreed branching strategy from day 1.

- Create GitHub repository kynakee-platform

- Create branches: main, develop

- Configure branch protection rules on main and develop

- Add .gitignore for .NET + Node.js + Docker

- Add README.md with project overview and setup instructions

- Copy .github/copilot-instructions.md from documentation

US-002 — GitHub Actions CI Pipeline

As a developer, I want GitHub Actions CI pipeline so that every PR is automatically validated.

- Create .github/workflows/ci.yml

- Steps: checkout → dotnet restore → dotnet build → dotnet test → coverage check (>80%)

- Fail build if coverage < 80%

- Run on: push to develop, PR to develop, PR to main

## Feature 1.2: Docker Development Environment

US-003 — docker-compose.dev.yml

As a developer, I want docker-compose.dev.yml so that I can run the full stack locally with one command.

- Create docker/docker-compose.dev.yml with all 7 services: postgres:17, qdrant, redis, rabbitmq, kynakee-api (hot reload), kynakee-web (hot reload), ngrok

- Create docker/.env.dev template (gitignored) and docker/.env.dev.example (committed)

- Add Makefile with shortcuts: make dev, make stop, make logs, make migrate

- Verify: docker-compose up starts all services successfully

US-004 — Staging & Production Compose Files

As a developer, I want docker-compose.staging.yml and docker-compose.prod.yml so that staging and production environments are defined.

- Create docker/docker-compose.staging.yml with Traefik + SSL

- Create docker/docker-compose.prod.yml with resource limits + health checks

## Feature 1.3: Hetzner Server Setup

US-005 — Hetzner Staging Server

As a DevOps engineer, I want Hetzner CX21 server provisioned so that staging environment is available.

- Create Hetzner CX21 server (Ubuntu 24.04 LTS)

- Configure SSH key authentication, firewall (80, 443, 22 only)

- Install Docker + Docker Compose

- Configure Cloudflare DNS: api.kynakee.com → server IP

- Deploy docker-compose.staging.yml. Verify SSL certificate issued.

# EPIC 2: .NET Solution Scaffolding

Goal: Complete solution structure with all 7 modules scaffolded, shared kernel, and YARP gateway.

## Feature 2.1: Solution Structure

US-006 — Complete .NET Solution

As a developer, I want the complete .NET solution structure so that I can start implementing features without structural decisions.

- Create solution Kynakee.sln with all 11 projects (7 modules + Api + 3 test projects)

- Add Directory.Build.props with shared NuGet package versions

- Add Directory.Packages.props for central package management

US-007 — NuGet Package Installation

As a developer, I want all NuGet packages installed so that I don't need to manage dependencies per project.

- Install in all module projects: MediatR, FluentValidation, Serilog, EF Core (Npgsql)

- Install in Kynakee.Api: YARP, MassTransit.RabbitMQ, Hangfire, Stripe.net, Telegram.Bot

- Install in Kynakee.Modules.AI: Microsoft Agents Framework

- Install in tests: xUnit, FluentAssertions, NSubstitute, Testcontainers

## Feature 2.2: Shared Kernel

US-008 — Shared Kernel Implementation

As a developer, I want the Shared kernel implemented so that all modules have consistent base classes.

- Implement BaseEntity<TId> with all mandatory fields

- Implement Result<T>, Result, Error, ErrorType

- Implement IDomainEvent, IntegrationEvent, ICommand<T>, IQuery<T>

- Implement IRequiresCredits, ITenantContext, IModuleEndpoints

- Write unit tests for Result<T> and Error

## Feature 2.3: MediatR Pipeline Behaviors

US-009 — 6 MediatR Pipeline Behaviors

As a developer, I want all 6 MediatR pipeline behaviors implemented so that cross-cutting concerns are handled automatically.

- Implement LoggingBehavior, ValidationBehavior, TenantIsolationBehavior

- Implement TokenGateBehavior, TransactionBehavior, DomainEventDispatchBehavior

- Register all behaviors in correct order in Program.cs

- Write unit tests for ValidationBehavior and TenantIsolationBehavior

## Feature 2.4: YARP Gateway

US-010 — YARP API Gateway

As a developer, I want YARP configured as API gateway so that all cross-cutting concerns are handled at the entry point.

- Configure YARP with JWT validation middleware

- Implement CorrelationId middleware (generate if missing, propagate downstream)

- Implement request logging middleware (Serilog)

- Configure Redis-based rate limiting (per-tenant sliding window)

- Add health check endpoints: /health, /health/ready, /health/live

- Write integration test: request without JWT returns 401

# EPIC 3: Identity Module (Authentication Foundation)

Goal: JWT authentication working. Tenant + User creation possible. All other modules depend on this.

## Feature 3.1: Identity Domain

US-011 — Identity Domain Model

As a developer, I want the Identity domain model implemented so that tenants and users can be created.

- Implement Tenant aggregate with CompanySettings value object

- Implement User entity with Email, PhoneNumber value objects

- Implement TenantUser entity with UserRole enum

- Implement RefreshToken entity

- Implement TenantCreatedEvent and UserRegisteredEvent domain events

US-012 — Identity EF Core Configuration

As a developer, I want Identity EF Core configuration so that tenants and users are persisted.

- Create IdentityDbContext with schema_identity

- Configure global query filters (TenantId + IsDeleted)

- Create initial migration: 20260820_InitialIdentitySchema

## Feature 3.2: Authentication Endpoints

US-013 — User Registration

As a reformador, I want to register a new account so that I can start using Kynakee.

- Implement RegisterCommand + RegisterCommandHandler + RegisterCommandValidator

- Create Tenant + Owner User in single transaction

- Publish TenantCreatedIntegrationEvent via Outbox

- Endpoint: POST /api/v1/identity/auth/register → 201 with tokens

- Write unit test: registration creates tenant + user + raises domain events

- Write integration test: POST /register returns 201 with tokens

US-014 — User Login

As a reformador, I want to log in so that I can access my projects.

- Implement LoginCommand + LoginCommandHandler + LoginCommandValidator

- Generate JWT (15 min) + Refresh Token (30 days)

- Endpoint: POST /api/v1/identity/auth/login → 200 with tokens

- Write integration test: valid credentials return 200 with tokens

US-015 — Token Refresh

As a reformador, I want to refresh my token so that I don't have to log in every 15 minutes.

- Implement RefreshTokenCommand + handler + validator

- Endpoint: POST /api/v1/identity/auth/refresh

# EPIC 4: Projects Module — Core Domain Foundation

Goal: Project aggregate implemented. First vertical slice working end-to-end.

## Feature 4.1: Project Domain Model

US-016 — Project Aggregate Root

As a developer, I want the Project aggregate implemented so that all phase operations can be built on top of it.

- Implement Project aggregate root with all phase entities as private fields

- Implement ProjectPhase enum (9 phases), ProjectStatus enum

- Implement all Value Objects: ClientInfo, GeoLocation, Money, Confidence, CanonicalConceptId, TokenConsumption

- Implement all 9 domain events

- Implement InvalidateDownstreamResults() private method

- Implement all phase transition methods with invariant checks

CRITICAL: Write minimum 20 unit tests for ALL aggregate invariants: cannot skip phases, WorkItem addition invalidates Valuation + Schedule, ApproveReview requires complete Valuation, SetOffer requires approved Review, phase transitions raise correct domain events.

US-017 — Phase Entities

As a developer, I want Project phase entities implemented so that each phase has its data structure.

- Implement CaptureExpedient (Phase 1), ProjectContext (Phase 2)

- Implement WorkItem (Phase 3) with WorkItemAIStatus enum

- Implement APUAssignment (Phase 4) with APUComponent record

- Implement Schedule (Phase 5), Valuation (Phase 6)

- Implement Review (Phase 7) with AI Act log, Offer (Phase 8)

## Feature 4.2: Projects Infrastructure

US-018 — Projects EF Core Configuration

As a developer, I want Projects EF Core configuration so that project data is persisted correctly.

- Create ProjectDbContext with schema_projects

- Configure JSONB columns for APUAssignment.Components, Schedule.Activities, etc.

- Implement IProjectRepository and ProjectRepository

- Create initial migration: 20260820_InitialProjectsSchema

- Register AuditInterceptor in ProjectDbContext

## Feature 4.3: First Vertical Slice — Create Project

US-019 — Create Project Endpoint

As a reformador, I want to create a new project so that I can start the budget generation process.

- Implement CreateProjectCommand + handler + validator

- Implement GetProjectQuery + handler + ProjectDetailDto

- Implement GetProjectsQuery (list) + ProjectSummaryDto

- Publish ProjectCreatedIntegrationEvent via Outbox

- Endpoints: POST /api/v1/projects, GET /api/v1/projects, GET /api/v1/projects/{id}

- Write unit tests for CreateProjectCommandHandler

- Write integration test: full flow POST → GET returns correct data

MILESTONE: First working vertical slice end-to-end. JWT auth → Create project → Get project → Response logged with CorrelationId.

# EPIC 5: Billing Module Foundation

Goal: Credit accounts created for new tenants. TokenGate operational.

US-020 — CreditAccount Aggregate

As a developer, I want the CreditAccount aggregate implemented so that credits can be managed.

- Implement CreditAccount aggregate with Reserve(), Consume(), Release(), Recharge()

- Implement CreditTransaction entity, Subscription entity

- Write unit tests: Reserve fails when insufficient, Consume requires reservation, Release returns credits

US-021 — Billing EF Core Configuration

As a developer, I want Billing EF Core configuration so that credit data is persisted.

- Create BillingDbContext with schema_billing

- Create initial migration: 20260820_InitialBillingSchema

US-022 — TenantCreated Consumer

As a developer, I want the TenantCreated integration event handled so that new tenants get a credit account.

- Implement TenantCreatedIntegrationEventConsumer (idempotent)

- Create CreditAccount for new tenant with plan's initial credits

- Write integration test: register new tenant → credit account created

US-023 — Credit Balance Endpoint

As a reformador, I want to see my credit balance so that I know how many credits I have.

- Implement GetCreditBalanceQuery + handler + CreditBalanceDto

- Endpoint: GET /api/v1/billing/credits

# EPIC 6: Shared Infrastructure

Goal: Outbox, idempotency, observability, and background jobs operational.

US-024 — MassTransit + Outbox

As a developer, I want MassTransit configured with Outbox so that integration events are reliably delivered.

- Configure MassTransit with RabbitMQ in Program.cs

- Configure MassTransit Outbox with PostgreSQL (schema_shared.outbox_messages)

- Create schema_shared migration with outbox_messages and idempotency_keys tables

- Register all integration event consumers

- Write integration test: publish event → consumer receives it → idempotency key created

US-025 — Hangfire Background Jobs

As a developer, I want Hangfire configured so that background jobs can be scheduled.

- Configure Hangfire with PostgreSQL storage

- Create recurring job: clean up idempotency keys older than 30 days

- Create recurring job: clean up processed outbox messages older than 7 days

US-026 — Serilog Structured Logging

As a developer, I want Serilog configured so that all logs are structured and include mandatory context.

- Configure Serilog with Console (JSON) + File (rolling daily) sinks

- Configure enrichers: TenantId, CorrelationId, UserId, ProjectId

- Write test: log entry includes all mandatory context fields

US-027 — OpenTelemetry Distributed Tracing

As a developer, I want OpenTelemetry configured so that distributed traces are available.

- Configure OpenTelemetry with ASP.NET Core + EF Core + HttpClient instrumentation

- Configure CorrelationId propagation via X-Correlation-Id header

US-028 — SignalR Real-Time Hub

As a developer, I want SignalR configured so that async AI operations can push results to the frontend.

- Configure SignalR hub: ProjectHub

- Implement IProjectNotificationService for pushing phase updates

- Events: project.phaseUpdated, project.operationCompleted, project.operationFailed

- Configure Redis backplane for SignalR

# EPIC 7: Next.js Frontend Foundation

Goal: Next.js app running with auth, API client, and basic project list page.

US-029 — Next.js Setup

As a developer, I want Next.js 15 configured with all dependencies so that frontend development can start.

- Create src/Kynakee.Web with Next.js 15 (App Router, TypeScript)

- Install: TailwindCSS 4, shadcn/ui, TanStack Query 5, Zustand 5, React Hook Form, Zod

- Configure next.config.ts with API proxy to kynakee-api

- Create Dockerfile for Next.js (multi-stage)

US-030 — Typed API Client

As a developer, I want the API client configured so that frontend can call the backend.

- Create typed API client using fetch + Zod schemas

- Configure TanStack Query with default error handling

- Implement JWT token refresh interceptor

- Create Zod schemas for all core DTOs

US-031 — Login Page

As a reformador, I want a login page so that I can access my account.

- Create /login page with email + password form (React Hook Form + Zod)

- Implement login mutation with TanStack Query

- Store JWT in httpOnly cookie (secure). Redirect to /dashboard on success.

US-032 — Registration Page

As a reformador, I want a registration page so that I can create a new account.

- Create /register page with full registration form

- Implement registration mutation. Redirect to /dashboard on success.

US-033 — Dashboard — Project List

As a reformador, I want a dashboard so that I can see my projects at a glance.

- Create /dashboard page (protected route)

- Implement project list with ProjectSummaryDto: name, phase, status, last updated, total cost

- Add "New Project" button. Implement infinite scroll pagination (cursor-based).

MILESTONE: Full stack working — login → dashboard → project list. End-to-end flow validated.

# EPIC 8: Bot Channels Foundation

Goal: Telegram bot operational. WhatsApp webhook configured.

US-034 — Telegram Bot

As a reformador, I want to interact with Kynakee via Telegram so that I can create projects from my phone.

- Configure Telegram.Bot with webhook

- Implement TelegramWebhookHandler endpoint: POST /webhooks/telegram

- Implement BotConversation aggregate in Bots module

- Implement basic conversation flow: /start → welcome → ask for project name

- Implement BotMessageReceivedIntegrationEvent publishing

- Configure NGrok in dev for local webhook testing

- Write integration test: Telegram update → BotMessageReceived event published

US-035 — WhatsApp Bot

As a reformador, I want to interact with Kynakee via WhatsApp so that I can use my preferred messaging app.

- Configure Meta Cloud API webhook

- Implement WhatsAppWebhookHandler: POST /webhooks/whatsapp

- Implement GET /webhooks/whatsapp for Meta verification challenge

- Write integration test: WhatsApp message → BotMessageReceived event published

# Sprint 0 Summary

## Deliverables by Priority

| # | Deliverable | Priority |
| --- | --- | --- |
| 1 | GitHub repository with Gitflow + CI pipeline | P0 |
| 2 | docker-compose.dev.yml (all 7 services) | P0 |
| 3 | .NET solution with all 7 module projects | P0 |
| 4 | Shared kernel (BaseEntity, Result, Error, interfaces) | P0 |
| 5 | 6 MediatR pipeline behaviors | P0 |
| 6 | YARP gateway with JWT + CorrelationId + rate limiting | P0 |
| 7 | Identity module: register + login endpoints | P0 |
| 8 | Projects module: Project aggregate + CreateProject vertical slice | P0 |
| 9 | Billing module: CreditAccount + TenantCreated consumer | P0 |
| 10 | MassTransit + Outbox + RabbitMQ | P0 |
| 11 | Serilog + OpenTelemetry | P1 |
| 12 | Next.js: login + dashboard + project list | P1 |
| 13 | Telegram bot: basic conversation flow | P1 |
| 14 | Hetzner staging environment | P1 |
| 15 | docker-compose.staging.yml + docker-compose.prod.yml | P2 |
| 16 | WhatsApp webhook | P2 |
| 17 | Hangfire background jobs | P2 |
| 18 | SignalR hub | P2 |

## 21-Day Timeline

Day 1-2:   Repository + Docker + Solution structure

Day 3-4:   Shared kernel + MediatR behaviors + YARP

Day 5-7:   Identity module (register + login working)

Day 8-10:  Projects module (Project aggregate + CreateProject)

Day 11-12: Billing module (CreditAccount + TokenGate)

Day 13-14: MassTransit + Outbox + Observability

Day 15-17: Next.js (login + dashboard)

Day 18-20: Telegram bot basic flow

Day 21:    Sprint 0 review + Sprint 1 planning

## Sprint 1 Preview (Phase Operations)

After Sprint 0, Sprint 1 will implement the 9 phase operations:

- Phase 1: Capture (multimedia upload + AI analysis via CaptureAgent)

- Phase 2: Context (territorial + normative + labor + economic data)

- Phase 3: Scope (work item extraction via ScopeAgent + KnowledgeBase)

- Phase 4: Production (APU definition via ProductionAgent + KnowledgeBase)

- Phase 5: Planning (schedule generation via PlanningAgent)

- Phase 6: Valuation (component pricing via ValuationAgent + MCP network)

- Phase 7: Review (human approval + AI Act Art. 14 compliance)

- Phase 8: Offer (PDF generation via OfferAgent)

KYNAKEE PLATFORM · Sprint 0 Backlog v1.0 · 2026-08-20

35 User Stories · 8 Epics · 21-day timeline · Confidential